# IT Weekly Activity Report

# IT Weekly Activity Report

Name: Nefi Lopez / Benjamin Gonzalez
Title: IT Analyst / IT Director
Department: IT
Week Covered: 03/18/26 - 03/25/26
Date: 03/25/26

## Currently Working On / New Tasks

| Task | Status | Next Steps | Lead | Stakeholder |
| --- | --- | --- | --- | --- |
| Intuit Meeting for Enterprise Suite | A meeting with Intuit is scheduled for Thursday, April 2nd; the Accounting department has been invited | Gather important information for the Intuit meeting | Nefi | IT/Accounting |
| Hub Site & Global Column Setup for SharePoint Events | Currently configuring reusable global columns that can be used across any site in the organization | Continue configuring content type columns | Nefi | IT/Events |
| Discovery Phase & Requirements Gathering for Salesforce Reports & KPIs | Modified the questionnaire that will help gather information for creating Salesforce reports and KPIs for Social Services | Schedule meeting with Maria and subsequently with Gema | Nefi/Benjamin | Social Services |
| User Testing & Configuration Replication for SharePoint Site Restrictions | Created a new Microsoft 365 group for the configurations applied in the SharePoint interface | Wait for configuration replication | Nefi | IT |
| Send UAT Server Access to Dancing Numbers | Documentation phase | Document and send UAT server access instructions for DN | Nefi | IT/Accounting |
| Create Documentation for Previous Configurations — SharePoint, QuickBooks, Salesforce | Collecting list of previous activities and initiating documentation |  | Nefi | IT |
| Apply SharePoint Site Configurations for Abrazo 2026 Event | Reference previously created documentation and complete the site | Apply event lists and template, and organize folders | Nefi | IT/Events |

## Completed This Week

| Task | Outcome | Lead | Stakeholder |
| --- | --- | --- | --- |
| Created Home Link for AV System Documentation (Rec 2) | The button is now available in the home link list | Nefi | IT |
| Created UAT Sandbox Documentation for QB | The final version of the documentation was approved | Nefi | IT/Accounting |
| Configured SharePoint Settings to Restrict Site Creation | Users can no longer create SharePoint sites and groups, improving IT's ability to authorize permissions | Nefi | IT |
| Completed SharePoint Site Restriction Documentation | Documentation provides a detailed version of the Microsoft Graph API for adding restrictions and allowing groups | Nefi | IT |
| Contacted Intuit Regarding Enterprise Suite — Meeting Scheduled for April 2nd at 10 AM | The agent plans to answer questions specifically from the Accounting department to determine if ES is viable for Casa Familiar | Nefi | IT |
| Applied Events Site Template from Previous JSON Configuration to Legacy Abrazo 2024 SharePoint Site | All configurations were applied, test lists were created, and the site was added to the events hub menu as an archived event | Nefi | IT |

## Ongoing Activities and Projects

- SharePoint Events Portal: Site configuration, field and list setup, and JSON provisioning template actively in development (Sprint 1 / Sprint 2 transition).

- Gladys: TimeOff Calendar Permissions: Waiting for user confirmation before completing permissions configuration.

## Pending / Blocked

SharePoint Events Portal: Site Config: Continue documenting the work currently in progress.

Gladys: TimeOff Calendar Permissions: Waiting for user confirmation.

## Notes & Observations

User Group/Site Creation Restrictions

Awaiting configuration replication and user testing.